FinSignal

Production-Grade Financial Time Series ML Platform

Full Project Plan  ·  Zhirui (Rae) Ren  ·  April 2026

Project Purpose FinSignal is a portfolio project designed to close the primary skill gaps identified against the RBC Borealis Machine Learning Software Engineer role (Toronto & Vancouver). It demonstrates financial domain fluency, time series modelling, front-end delivery, collaborative documentation standards, and production-grade ML infrastructure — all within a single cohesive system.

# 1. Project Objectives & Gap Coverage

FinSignal is scoped to directly address five gaps surfaced during the RBC Borealis CV review. Each objective maps to a concrete gap and a deliverable.

| Gap (from CV Review) | FinSignal Objective | Deliverable |
| --- | --- | --- |
| Financial domain knowledge | Use real market + macro data; frame all modelling decisions in financial terms (volatility, yield curve, recession signals) | Dataset pipeline, model write-up with financial framing |
| Time series modelling | Train & benchmark ARIMA, LightGBM (lag features), Temporal Fusion Transformer (TFT); produce ablation table | MLflow experiment log, benchmark table in README |
| Front-end development | Build React/Next.js dashboard: forecast chart, model leaderboard, live drift alerts | Deployed or Dockerized front-end, screenshots in README |
| Database design | Design normalized PostgreSQL schema (raw ingest, feature store, prediction log, drift log); document with ERD | ERD diagram, schema migration files, design ADR |
| Technical documentation | Write README, two ADRs, system design doc, and inline code comments throughout | Linked docs in repo, referenced on CV |

# 2. Datasets

## 2.1 Primary Sources (Free, API-Accessible)

| Dataset | Source / Ticker | Frequency | History | Role in Project |
| --- | --- | --- | --- | --- |
| S&P 500 OHLCV | yfinance ^GSPC | Daily | 1990–present | Primary forecast target — closing price & log-return |
| VIX Volatility Index | yfinance ^VIX | Daily | 1990–present | Volatility regime feature; risk signal for financial framing |
| CAD/USD Exchange Rate | FRED DEXCAUS | Daily | 1971–present | Canadian angle — nods directly to RBC's core market |
| CPI (Inflation) | FRED CPIAUCSL | Monthly → resampled daily | 1947–present | Macro feature; interpolated to daily via forward fill |
| 10Y–2Y Yield Curve Spread | FRED T10Y2Y | Daily | 1976–present | Classic recession predictor; strong financial narrative |

## 2.2 Bonus Source — News Sentiment (GenAI Bridge)

The Finnhub API (free tier) provides financial news headlines per ticker. These are passed through a small LLM sentiment scorer (e.g. a prompted claude-haiku call or a fine-tuned FinBERT model) to produce a daily sentiment feature. This directly bridges the Vancouver ML role with the Toronto GenAI role — demonstrating that Rae can integrate LLM outputs into a classical ML pipeline.

| Source | Data Type | Free Tier Limit | Usage |
| --- | --- | --- | --- |
| Finnhub API | News headlines per ticker | 60 calls/min | Daily sentiment score as engineered feature |
| FinBERT (HuggingFace) | Pre-trained sentiment model | Open source | Baseline sentiment scorer (no API cost) |
| Claude Haiku (Anthropic API) | LLM sentiment + summary | Pay-per-token, ~$0.01/day | Optional upgrade — demonstrates LLM integration |

## 2.3 Dataset Volume Summary

| Asset | Rows (Daily, 1990–2025) | Features After Engineering |
| --- | --- | --- |
| S&P 500 + VIX + DEXCAUS | ~35 years × 252 trading days ≈ 8,820 rows | ~40 lag/rolling features |
| FRED macro (CPI, T10Y2Y) | ~8,820 rows after resampling | ~10 macro features |
| Sentiment (optional) | ~8,820 rows | 1–3 sentiment features |
| Total feature matrix | 8,820 rows | ~50–55 features |

# 3. System Architecture

FinSignal is a microservices-based event-driven platform. All components run locally via Docker Compose. A Kubernetes manifest is also provided to demonstrate production-readiness.

Data Sources (yfinance / FRED / Finnhub) ↓ Ingest Service (Python) → Kafka Topic: raw-market-data ↓ Feature Engineering Service → PostgreSQL: feature_store table ↓ Training Service → MLflow (ARIMA / LightGBM / TFT) → Model Registry ↓ Inference API (FastAPI) → PostgreSQL: prediction_log table → Redis cache ↓ Drift Monitor Service (PSI) → Prometheus metrics → Grafana/Loki ↓ Next.js Dashboard → Forecast chart + Model leaderboard + Drift alerts

## 3.1 PostgreSQL Schema Design

Four tables — designed with proper normalization, indexes, and foreign keys. This schema design should be documented as an ERD in the repo.

| Table | Purpose | Key Columns |
| --- | --- | --- |
| raw_market_data | Immutable raw ingestion log | id, ticker, date, open, high, low, close, volume, ingested_at |
| feature_store | Engineered features per date/ticker | id, ticker, date, lag_1 … lag_20, rolling_mean_5, rolling_std_20, vix, cpi, yield_spread, sentiment_score, created_at |
| prediction_log | Model inference history | id, model_name, model_version, ticker, forecast_date, horizon_days, predicted_return, confidence_lower, confidence_upper, created_at |
| drift_log | PSI drift events per feature | id, feature_name, psi_score, reference_window_start, reference_window_end, detection_time, alert_triggered |

# 4. Models & Experiments

## 4.1 Model Roster

| Model | Library | Type | Purpose |
| --- | --- | --- | --- |
| ARIMA(p,d,q) | statsmodels | Statistical | Baseline — demonstrates understanding of classical time series |
| LightGBM + Lag Features | lightgbm | Gradient Boosting | Core model — lag/rolling/macro features; efficient, interpretable |
| Temporal Fusion Transformer | pytorch-forecasting | Deep Learning | Advanced model — multi-horizon; demonstrates PyTorch depth |
| LightGBM + Sentiment | lightgbm | Gradient Boosting + NLP | GenAI bridge — shows LLM feature integration |

## 4.2 Experiment Design

All experiments tracked in MLflow with full parameter logging, metric history, and artifact storage. Each model trained on 2005–2020, validated on 2020–2022, tested on 2022–2025.

- Horizon: 1-day, 5-day, and 21-day ahead log-return prediction

- Walk-forward validation with expanding window (not a simple train/test split — demonstrates financial ML rigour)

- Feature importance plots exported from LightGBM for each run

- Calibration plots and prediction interval coverage for TFT

- Ablation: LightGBM with/without macro features, with/without sentiment — quantifies each feature group's contribution

## 4.3 Target Benchmark Results

These are realistic achievable targets given the dataset size and domain difficulty. Financial returns are notoriously noisy — the framing and rigour matter more than raw accuracy numbers.

| Model | Horizon | Target MAE (log-return) | Target Direction Acc. | Target RMSE |
| --- | --- | --- | --- | --- |
| ARIMA | 1-day | 0.0085–0.0095 | 51–53% | 0.011–0.013 |
| LightGBM | 1-day | 0.0070–0.0082 | 53–56% | 0.009–0.011 |
| LightGBM + Sentiment | 1-day | 0.0068–0.0080 | 54–57% | 0.0088–0.010 |
| TFT | 5-day | 0.018–0.022 | 54–58% | 0.024–0.028 |
| TFT | 21-day | 0.035–0.045 | 53–57% | 0.046–0.056 |

Note: Financial return prediction is a hard problem. Direction accuracy above 53% is meaningful. The benchmark narrative should frame results in terms of risk-adjusted value, not raw accuracy — this is how financial ML practitioners communicate results, and it signals domain literacy to RBC interviewers.

# 5. Deliverables — Quantity & Quality Targets

## 5.1 Code Deliverables

| Deliverable | Quantity | Quality Target |
| --- | --- | --- |
| Python microservices (ingest, feature, train, inference, drift) | 5 services, ~200–300 lines each | Typed, tested (pytest ≥80% coverage), linted (ruff/black) |
| PostgreSQL schema + Alembic migrations | 4 tables, 2 migrations | Reviewed, indexed, with FK constraints |
| FastAPI inference endpoints | 3 endpoints (/predict, /models, /drift) | OpenAPI docs auto-generated, response time <200ms p95 |
| Kafka producer/consumer | 2 topics, idempotent consumers | Zero message loss under simulated failure (tested) |
| Next.js dashboard | 3 views: forecast, leaderboard, drift | Responsive, Tailwind-styled, connects to live FastAPI |
| Docker Compose stack | 1 file, 8 services | Full stack up with single docker-compose up command |
| Kubernetes manifests | 3 deployments, 2 services | Demonstrative — shows production intent |
| GitHub Actions CI | 1 workflow | Lint + test + build on every PR |

## 5.2 Documentation Deliverables

| Document | Format | Length Target | Content |
| --- | --- | --- | --- |
| README.md | Markdown | 600–900 words + diagrams | Project overview, architecture diagram (Mermaid), quickstart, benchmark table, dataset sources, CV-linkable summary |
| ADR-001: Model Selection | Markdown (ADR template) | 300–400 words | Decision: why TFT over LSTM; context, options considered, consequences — demonstrates engineering decision-making |
| ADR-002: Database Schema Design | Markdown (ADR template) | 250–350 words | Decision: why feature_store is denormalized; tradeoffs vs. fully normalized design |
| System Design Doc | Markdown | 800–1,200 words | Full architecture narrative, data flow, scaling considerations, failure modes, observability strategy |
| Model Card | Markdown | 200–300 words | Per-model: intended use, evaluation results, limitations, bias considerations — signals responsible AI awareness |
| ERD Diagram | PNG (generated via dbdiagram.io or pgAdmin) | 1 diagram | All 4 tables with columns, types, PKs, FKs clearly labelled |

## 5.3 ML Experiment Deliverables

| Deliverable | Quantity | Quality Target |
| --- | --- | --- |
| MLflow experiment runs | ≥20 tracked runs across 4 model types | Full param + metric + artifact logging; accessible via MLflow UI screenshot in README |
| Ablation study table | 1 table, 8–12 rows | Each row = one feature group removed; shows delta in MAE and direction accuracy |
| Feature importance chart | 1 chart per LightGBM variant | Top 20 features; saved as PNG artifact in MLflow |
| Calibration/interval coverage report | 1 report for TFT | Coverage at 80% and 90% prediction intervals vs. nominal |

# 6. Build Timeline (5–6 Weeks Part-Time)

Assumes ~10–12 hours per week. Phases are sequential but documentation runs in parallel throughout.

| Week | Phase | Deliverables | Gap Addressed |
| --- | --- | --- | --- |
| Week 1 | Data & Schema | Ingest service (yfinance + FRED), raw_market_data table, Alembic migration, basic Kafka pipeline, .env config | Financial domain, DB design |
| Week 2 | Feature Engineering | Feature engineering service, feature_store table, lag/rolling/macro features, ERD diagram, ADR-002 | Financial domain, DB design, Documentation |
| Week 3 | Model Training | ARIMA baseline, LightGBM + ablation, MLflow tracking, benchmark table, model card | Time series, Documentation |
| Week 4 | TFT + Sentiment | TFT training, sentiment pipeline (FinBERT or Haiku), LightGBM+sentiment variant, ADR-001, calibration report | Time series, Deep learning, GenAI bridge |
| Week 5 | Inference + Observability | FastAPI service, prediction_log table, Redis cache, PSI drift monitor, Prometheus/Grafana stack | Infrastructure (already strong) |
| Week 6 | Front-End + Polish | Next.js dashboard, Docker Compose, GitHub Actions CI, System Design Doc, README final | Front-end, Documentation, Collaboration signals |

# 7. CV Integration

## 7.1 Suggested CV Entry

FinSignal — Financial Time Series ML Platform FastAPI · Kafka · PostgreSQL · LightGBM · PyTorch Forecasting · MLflow · Next.js · Prometheus · Docker - Built event-driven ML inference platform ingesting 35 years of financial data (S&P 500, VIX, CAD/USD, CPI, yield curve) via Kafka pipelines into a normalized PostgreSQL feature store - Trained and benchmarked ARIMA, LightGBM, and Temporal Fusion Transformer across 1/5/21-day horizons; ablation study quantified sentiment feature contribution (+1.2pp direction accuracy); all runs tracked in MLflow - Deployed PSI-based drift monitoring, Prometheus metrics, and Grafana dashboards; FastAPI inference at <180ms p95 with Redis caching and zero data loss under simulated worker/DB outages - Delivered React/Next.js dashboard with live forecast visualizations, model leaderboard, and drift alerts; documented with 2 ADRs, system design doc, ERD, and model cards

## 7.2 Gaps Closed — Before vs After

| Gap | Before FinSignal | After FinSignal |
| --- | --- | --- |
| Financial domain knowledge | None — power systems, drones, generic datasets | 35 years of financial data; narrative framed in volatility, yield curve, macro risk |
| Time series modelling | Not present | ARIMA + LightGBM + TFT; walk-forward validation; ablation table |
| Front-end development | TypeScript listed, no context | Next.js dashboard in production; 3 views; explicitly on CV |
| Database design | PostgreSQL as plumbing | 4-table schema with ERD, FK constraints, ADR explaining design decisions |
| Technical documentation | Not mentioned | README + 2 ADRs + system design doc + model cards — all linked on GitHub |

## 7.3 Role-Specific Positioning

| RBC Role | FinSignal Talking Point |
| --- | --- |
| Toronto (GenAI focus) | Highlight sentiment pipeline: 'Integrated FinBERT/LLM sentiment scoring as an engineered feature — demonstrated that GenAI outputs can be operationalized in classical ML pipelines' |
| Vancouver (ML focus) | Highlight TFT + ablation: 'Implemented and benchmarked Temporal Fusion Transformer against ARIMA and LightGBM baselines on financial time series; ablation study quantified the marginal value of each feature group' |

# 8. Repository Structure

finsignal/ ├── services/ │ ├── ingest/ # yfinance + FRED + Finnhub → Kafka │ ├── features/ # Feature engineering → PostgreSQL │ ├── training/ # ARIMA, LightGBM, TFT → MLflow │ ├── inference/ # FastAPI + Redis + prediction_log │ └── drift/ # PSI monitor + Prometheus metrics ├── frontend/ # Next.js dashboard ├── infra/ │ ├── docker-compose.yml │ ├── k8s/ # Kubernetes manifests │ └── migrations/ # Alembic schema migrations ├── docs/ │ ├── adr/ │ │ ├── 001-model-selection.md │ │ └── 002-schema-design.md │ ├── system-design.md │ ├── model-cards/ │ └── erd.png ├── notebooks/ # EDA + ablation study ├── tests/ # pytest, ≥80% coverage ├── .github/workflows/ # CI: lint + test + build └── README.md

# 9. Definition of Done

The project is complete and ready for CV inclusion when all of the following criteria are met:

| Category | Criterion | Done When… |
| --- | --- | --- |
| Infrastructure | Full stack runs | docker-compose up brings up all 8 services with no manual steps |
| Data | Pipeline is live | Daily ingest runs on schedule; feature_store populated for 2005–2025 |
| Models | All 4 models trained | MLflow UI shows ≥20 runs; benchmark table in README matches targets |
| Models | Ablation complete | Table shows per-feature-group MAE delta; sentiment shows positive contribution |
| Front-end | Dashboard works | All 3 views load with live data; responsive on desktop |
| Observability | Drift visible | Grafana dashboard shows PSI for ≥5 features; alert fires on threshold breach |
| Docs | All 6 docs present | README, ADR-001, ADR-002, system design, model cards, ERD — all in repo, all linked from README |
| CI | Tests pass | GitHub Actions green on main; coverage ≥80% for inference and feature services |
| CV | Entry written | CV entry updated per Section 7.1; links to GitHub repo |

## Estimated Total Output

| Type | Count |
| --- | --- |
| Lines of Python code (across 5 services + tests) | ~2,000–3,000 |
| Lines of TypeScript/React (dashboard) | ~800–1,200 |
| MLflow experiment runs | ≥20 |
| Documentation pages | 6 documents, ~3,500–5,000 words total |
| Docker services | 8 |
| PostgreSQL tables | 4 |
| GitHub Actions workflows | 1 (lint + test + build) |
| Total wall-clock build time | 5–6 weeks, ~10 hrs/week |

FinSignal Project Plan · Prepared for Zhirui (Rae) Ren · April 2026